INSERT COMPANY HERE

Content Supply Chain Metadata Training & Adoption

Prepared for: XYZ

Prepared by: XYZ

Delivered on: MM/DD/2025

Revisions	3

Open Topics	3

Overview	3

Adoption Milestones	3

Training Objectives	4

Phase 1: Core User Enablement	4

Phase 2: General User Rollout	4

Feedback & Optimization	5

Complex Integrations and System Changes	5

Resources and Risks	5

Appendix	5

Metadata Flow Diagram	5

Supporting Documents for Aligned Metadata	6

# Revisions

| Version | Date | Name | Description |
| --- | --- | --- | --- |
| 0.1 | 09/23/2025 | Perficient | Outline Draft |

# Open Topics

The following topics are open for discussion and decisions. Please note that throughout the document, areas highlighted in yellow are outstanding and require additional input.

| Topic | Owner(s) | Description |
| --- | --- | --- |

# Overview

This document outlines a phased training and adoption strategy for implementing metadata workflows that originate in Workfront and flow into Adobe Experience Manager (AEM). The goal is to ensure metadata consistency, user understanding, and long-term adoption across campaign-related assets.

# Adoption Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| Core Training Complete | All core users trained and certified | Week 2 |
| Metadata Field Finalization | Final metadata schema approved | Week 3 |
| General Rollout Begins | Training available to all users | Week 4 |
| Feedback Loop Initiated | Collect feedback for optimization | Week 5 |
| Full Adoption | Metadata used consistently across campaigns | Week 6 |

# Training Objectives

- Educate users on metadata entry in Workfront for campaign assets.

- Demonstrate how metadata flows into AEM via native integration.

- Ensure metadata supports asset discoverability, reuse, and governance.

# Phase 1: Core User Enablement

Audience: Project Managers, Campaign Leads, Metadata Admins
Duration: Weeks 1–2

Activities:

- Live training sessions (Workfront → AEM metadata flow)

- Hands-on workshops with sample campaigns

- Metadata field mapping walkthrough

- Feedback collection and refinement

Action Items:

- Identify core users and schedule training

- Provide sandbox environment for testing

- Document metadata field definitions and use cases

# Phase 2: General User Rollout

Audience: Creative teams, Marketing, Content Authors
Duration: Weeks 3–6

Activities:

- On-demand training modules

- Metadata quick reference guides

- Office hours and Q&A sessions

- Campaign metadata checklist distribution

Action Items:

- Launch training portal access

- Distribute metadata guides and cheat sheets

- Monitor adoption metrics and metadata completeness

# Feedback & Optimization

- Weekly check-ins with core users

- Metadata audit reports from AEM

- Continuous improvement sessions

- Update training materials based on feedback

# Complex Integrations and System Changes

- Synchronize Metadata across multiple platforms and repositories.

- API development for metadata exchange between systems.

- Migration of legacy metadata to aligned formats.

- Testing and validation of metadata flow across the content supply chain

# Resources and Risks

- Dedicated metadata leads and technical support.

- Budget for tools, training, and integration efforts.

- Risk of inconsistent adoption across teams.

- Mitigation plans for system compatibility and data quality issues.

# Appendix

## Metadata Flow Diagram

Purpose: The Metadata Flow Diagram visualizes how metadata moves between systems in current and future states, identifying integration points, data dependencies, and automation opportunities to inform alignment decisions and support the design of seamless workflows for the 2026 content supply chain initiative.

| Identified Systems (current state) | Possible Systems of Impact (future state) |
| --- | --- |
| - AEM Assets - Adobe Workfront | - Frame.io |

Current State

## Supporting Documents for Aligned Metadata

- Governance Policy

- Change Log